END-TO-END MASTER'S PROJECT PLAN

Clinical NLP: Discharge Summary → ICD-10 Code Prediction

LLM-Augmented Multi-label Classification with RAG + Privacy-Preserving PDF Output

| Attribute | Detail |
| --- | --- |
| Domain | Clinical NLP / Healthcare AI |
| Degree | M.Tech Computer Science (Final Year) |
| Duration | 6 Months (24 Sprints × 1 week) |
| Primary Dataset | MIMIC-IV-Note v2.2 + MIMIC-IV v3.1 (PhysioNet) |
| Base Model | BioClinicalBERT / BioClinical ModernBERT (2025) |
| Task | Multi-label ICD-10-CM Code Prediction from Free-text Discharge Summaries |
| Deliverable | Trained model + Privacy-safe PDF report generator |
| Target Metrics | Micro-F1 ≥ 0.72, AUC-ROC ≥ 0.85, Macro-F1 ≥ 0.55 |

# 1. Research Context & Problem Statement

## 1.1 Why This Project?

Manual ICD-10 coding of hospital discharge summaries is a $30B+ annual burden in global healthcare. A single discharge note averages 2,267 tokens and maps to dozens of codes from a vocabulary of 18,000+. Errors cost hospitals in reimbursement losses and misdirected care.

Recent 2024–2025 literature (MIMIC-IV-ICD benchmark, BioNLP @ ACL 2024 shared task) shows that while BioBERT achieves F1 ≈ 0.70 and PubMedBERT reaches F1 ≈ 0.735 on single-site data, multi-site generalization and explainability remain open gaps. This project fills three specific gaps:

- Long-document handling: Discharge notes exceed 512-token BERT limit. Solution: BioClinical ModernBERT with 8,192-token context window (released June 2025).

- Code imbalance: 18,000+ ICD codes, most appearing <10 times. Solution: focal loss + label-frequency-weighted sampling.

- Clinical trust: Models must explain which text triggered each code. Solution: attention-based label evidence highlighting + LIME.

## 1.2 Research Gap (from IEEE / Scopus Literature)

| Gap | Source | Our Solution |
| --- | --- | --- |
| 512-token truncation loses critical discharge context | MIMIC-IV-Ext arXiv 2505.00827 | BioClinical ModernBERT 8192-ctx |
| No explainability: which text caused the code? | BioNLP ACL 2024 shared task | Label-attention head + LIME |
| Single-site training, no generalization study | MIMIC-IV-ICD arXiv 2304.13998 | Cross-split + hold-out test |
| No end-user application (raw JSON output only) | All reviewed papers | Privacy-safe PDF report pipeline |
| Rare code F1 < 0.3 for codes with <50 samples | Federated FL study PMC9693720 | Focal loss + GPT-augmented rare codes |

# 2. Dataset Procurement

## 2.1 Primary: MIMIC-IV-Note v2.2 (PhysioNet)

MIMIC-IV-Note is the gold-standard open clinical NLP dataset. It contains 331,794 de-identified discharge summaries from 145,915 patients (Beth Israel Deaconess Medical Center, 2008–2019). All PHI has been removed under HIPAA Safe Harbor.

### Access Steps (Free, Takes 2–5 Business Days)

- Go to https://physionet.org and create a free account.

- Complete the CITI Data or Specimens Only Research training (free, ~3 hours, certificate downloaded).

- Navigate to https://physionet.org/content/mimic-iv-note/2.2/ and click "Request Access". Upload CITI certificate. Sign the data use agreement.

- After approval, download via: wget -r -N -c -np --user YOUR_USER --ask-password https://physionet.org/files/mimic-iv-note/2.2/

- Also request MIMIC-IV v3.1 (for ICD labels): https://physionet.org/content/mimiciv/3.1/

## 2.2 Supplementary Datasets

| Dataset | Purpose | Access URL | Size |
| --- | --- | --- | --- |
| MIMIC-IV v3.1 | ICD-9/10 ground-truth labels for each hadm_id | physionet.org/content/mimiciv/3.1/ | ~12 GB |
| MIMIC-IV-ICD Benchmark | Pre-processed splits with ICD-10 labels | github.com/antonschafer/mimic-for-icd | ~2 GB |
| GPT-3.5 Synthetic Notes (rare codes) | Augment rare ICD codes (<50 samples) | physionet.org/content/generated-codes-low-resource/1.0.0/ | ~500 MB |
| ICD-10-CM Code Descriptions | Label text for RAG knowledge base | cms.gov/medicare/coding-billing/icd-10-codes | ~5 MB |
| MIMIC-III (baseline comparison) | Historical benchmark for prior work comparison | physionet.org/content/mimiciii/ | ~7 GB |

## 2.3 Data Folder Structure

project/

├── data/

│   ├── raw/

│   │   ├── mimic_iv_note/          # Raw discharge_summary.csv.gz

│   │   ├── mimic_iv/               # hosp/diagnoses_icd.csv.gz

│   │   └── icd10_descriptions/     # ICD10CM_FY2024_code_descriptions.tsv

│   ├── processed/

│   │   ├── train.jsonl             # hadm_id, text, labels[]

│   │   ├── val.jsonl

│   │   └── test.jsonl

│   └── augmented/                  # GPT-3.5 synthetic notes for rare codes

# 3. Data Preprocessing Pipeline

## 3.1 Step-by-Step Refinement

| Step | Action | Tool / Code | Output |
| --- | --- | --- | --- |
| 3.1.1 Join | Merge discharge notes (note_id→hadm_id) with ICD diagnosis labels | pandas merge on hadm_id | raw_merged.csv |
| 3.1.2 ICD Normalization | Convert ICD-9 → ICD-10 using icd-mappings package; filter to top-50 codes for initial training | pip install icd-mappings; python map_icd.py | labels_icd10.csv |
| 3.1.3 Text Cleaning | Remove de-id markers [** NAME **], normalize whitespace, lowercase non-clinical tokens | regex + spaCy | cleaned_notes.csv |
| 3.1.4 Section Extraction | Split notes into: Chief Complaint, History, Hospital Course, Medications, Discharge Diagnosis | regex section_splitter.py | sectioned_notes.csv |
| 3.1.5 Truncation Strategy | For BERT-512: keep last 512 tokens (diagnosis-rich). For ModernBERT: full note up to 8192 tokens | HuggingFace tokenizer | tokenized batches |
| 3.1.6 Label Binarization | MLB (MultiLabelBinarizer) on top-50/100/full code sets | sklearn.preprocessing.MultiLabelBinarizer | y_train.npy |
| 3.1.7 Class Imbalance | Compute per-label frequency. Rare codes (<50 samples) → add GPT-augmented notes | numpy weight matrix | sample_weights.npy |
| 3.1.8 Train/Val/Test Split | 70% / 15% / 15% stratified by patient (no patient leakage across splits) | sklearn stratified split by subject_id | train/val/test JSONLines |

## 3.2 Key Preprocessing Code Skeleton

# Step 1: Join notes with labels

import pandas as pd

notes = pd.read_csv("mimic_iv_note/discharge.csv.gz")

diag  = pd.read_csv("mimic_iv/hosp/diagnoses_icd.csv.gz")

df = notes.merge(diag.groupby("hadm_id")["icd_code"].apply(list),

on="hadm_id", how="inner")

# Step 2: ICD code normalization

from icd_mappings import IcdMappings

mapper = IcdMappings()

df["icd10"] = df["icd_code"].apply(

lambda codes: [mapper.icd9_to_icd10(c) for c in codes if c])

# Step 3: Tokenize with BioClinicalBERT

from transformers import AutoTokenizer

tok = AutoTokenizer.from_pretrained("emilyalsentzer/Bio_ClinicalBERT")

enc = tok(df["text"].tolist(), truncation=True, max_length=512,

padding="max_length", return_tensors="pt")

# 4. Model Architecture & Selection Rationale

## 4.1 Models to Train (in order of complexity)

| # | Model | Why Use It | HuggingFace Handle | Expected Micro-F1 |
| --- | --- | --- | --- | --- |
| B1 | TF-IDF + Logistic Regression | Strong classical baseline; fast to train; easy to explain | sklearn | 0.50–0.55 |
| B2 | CNN-BiLSTM (word embeddings) | Deep baseline; handles sequence structure; used in original MIMIC ICD papers | Custom PyTorch | 0.58–0.62 |
| M1 | BioBERT (fine-tuned) | Biomedical domain pre-training on PubMed + PMC; established benchmark | dmis-lab/biobert-base-cased-v1.2 | 0.68–0.72 |
| M2 | Bio_ClinicalBERT (fine-tuned) | Pre-trained on MIMIC-III clinical notes; domain-closest to our data | emilyalsentzer/Bio_ClinicalBERT | 0.70–0.74 |
| M3 | PubMedBERT (fine-tuned) | Pre-trained from scratch on PubMed; best single-model F1 in FL study (0.735) | microsoft/BiomedNLP-BiomedBERT-base | 0.72–0.76 |
| M4 ★ | BioClinical ModernBERT (proposed) | 8192-token context; state-of-the-art 2025; handles full notes without truncation | NLP4Science/BioClinical-ModernBERT-base | 0.76–0.82 |
| M5 | M4 + RAG (knowledge-augmented) | Retrieves ICD description context at inference; improves rare code recall | M4 + FAISS index on ICD-10 descriptions | 0.78–0.84 |

## 4.2 Proposed Architecture (M4 + RAG — Final Model)

The final architecture is a BioClinical ModernBERT encoder with a multi-label classification head, augmented with a RAG module that injects ICD-10 code descriptions as context.

### Architecture Components

- Input Layer: Full discharge note (up to 8,192 tokens) tokenized with ModernBERT tokenizer.

- Encoder: 22-layer Transformer (ModernBERT-base) pre-trained on PubMed + MIMIC-IV notes.

- Label Attention Head: Per-label attention weights computed over [CLS] + per-label query vector. Produces evidence map per ICD code (used for explainability).

- RAG Module: At inference, for top-k candidate codes, retrieves ICD-10 description text from FAISS vector store, appends as context to decoder pass.

- Classification Head: Linear(768 → num_labels) + Sigmoid activation for multi-label output.

- Loss: Asymmetric Focal Loss (γ+ = 0, γ- = 4) — suppresses easy negatives in imbalanced multi-label setting.

## 4.3 Why Not GPT/LLM Generative?

Generative LLMs (GPT-4, LLaMA) produce codes as free text → require post-processing and hallucinate codes. Discriminative fine-tuned encoders like ModernBERT produce calibrated probabilities over fixed label sets, which is required for clinical audit trails and precise F1 measurement.

# 5. System Specifications

## 5.1 Recommended Hardware

| Component | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| GPU | NVIDIA RTX 3090 (24 GB VRAM) | NVIDIA A100 40 GB (cloud) or 2× RTX 4090 | ModernBERT needs ≥20 GB for batch_size=4 at 8192 tokens |
| RAM | 32 GB | 64 GB | MIMIC-IV tokenization keeps large DataFrames in memory |
| Storage | 500 GB SSD | 1 TB NVMe SSD | Raw MIMIC data + checkpoints + tokenized cache |
| CPU | 8-core | 16-core AMD/Intel | DataLoader workers benefit from multi-core |
| Internet | 50 Mbps | 100 Mbps | PhysioNet download ~25 GB total |

## 5.2 Cloud Options (if no local GPU)

| Platform | Instance | Cost/hr | Setup |
| --- | --- | --- | --- |
| Google Colab Pro+ | A100 40 GB | $50/month flat | Mount MIMIC to Google Drive; use Colab notebooks |
| AWS SageMaker | ml.p3.2xlarge (V100 16 GB) | $3.82/hr | Spot instances ~70% cheaper; use S3 for data |
| Lambda Labs | 1× A100 (80 GB) | $1.99/hr | Best price/performance; ssh access; persistent storage |
| Kaggle Notebooks | P100 16 GB | Free (30 hr/week) | MIMIC requires PhysioNet credential; use kaggle secrets |
| Google Cloud TPU | TPU v3-8 | $2.40/hr | Fastest for BERT training; requires JAX/Flax |

## 5.3 Software Stack

| Layer | Package | Version | Purpose |
| --- | --- | --- | --- |
| Python | Python | 3.11 | Runtime |
| Deep Learning | PyTorch | 2.3+ | Model training |
| Transformers | HuggingFace transformers | 4.42+ | BioBERT / ModernBERT fine-tuning |
| Data | pandas, numpy, scipy | latest | Data processing |
| NLP | spaCy, nltk, icd-mappings | latest | Text cleaning, ICD mapping |
| Vector Store | FAISS | 1.7+ | RAG retrieval for ICD descriptions |
| Experiment Tracking | MLflow or Weights & Biases | latest | Log metrics, save checkpoints |
| PDF Input | PyMuPDF (fitz) | 1.23+ | Parse uploaded discharge PDFs |
| PDF Output | ReportLab | 4.0+ | Generate anonymised output PDF |
| API Backend | FastAPI + Uvicorn | latest | Serve inference endpoint |
| Frontend | Streamlit | 1.35+ | Simple UI for PDF upload/download |
| Containerisation | Docker + docker-compose | latest | Reproducible deployment |

# 6. Training Pipeline

## 6.1 Environment Setup

# 1. Clone project repo

git clone https://github.com/YOUR_REPO/clinical-icd-nlp.git

cd clinical-icd-nlp

# 2. Create virtual environment

python3.11 -m venv venv && source venv/bin/activate

pip install -r requirements.txt

# 3. Set MIMIC credentials

export PHYSIONET_USER=your_username

export PHYSIONET_PASS=your_password

# 4. Download MIMIC data

bash scripts/download_mimic.sh

## 6.2 Training Commands (in order)

- Run preprocessing pipeline:

python src/preprocess.py --icd_top 50 --max_len 8192 --output data/processed/

- Train baseline (TF-IDF + LR, ~5 min):

python src/train_baseline.py --model tfidf_lr --out results/baseline/

- Fine-tune BioBERT (M1, ~2 hrs on A100):

python src/train.py --model dmis-lab/biobert-base-cased-v1.2 \

--batch_size 16 --lr 2e-5 --epochs 5 --out checkpoints/biobert/

- Fine-tune Bio_ClinicalBERT (M2, ~2 hrs):

python src/train.py --model emilyalsentzer/Bio_ClinicalBERT \

--batch_size 16 --lr 2e-5 --epochs 5 --out checkpoints/clinical/

- Fine-tune BioClinical ModernBERT (M4, ~4 hrs):

python src/train.py --model NLP4Science/BioClinical-ModernBERT-base \

--batch_size 4 --max_len 8192 --lr 1e-5 --epochs 5 \

--focal_loss --out checkpoints/modernbert/

- Build RAG index (M5, ~30 min):

python src/build_rag_index.py --icd_desc data/icd10_descriptions.tsv \

--encoder NLP4Science/BioClinical-ModernBERT-base --out data/faiss_index/

- Evaluate all models + generate comparison table:

python src/evaluate_all.py --test data/processed/test.jsonl \

--checkpoints checkpoints/ --out results/comparison_table.csv

## 6.3 Hyperparameters

| Hyperparameter | BioBERT/ClinicalBERT | ModernBERT | Tuning Strategy |
| --- | --- | --- | --- |
| Learning rate | 2e-5 | 1e-5 | Linear warmup 10% steps + cosine decay |
| Batch size | 16 | 4 (gradient accum ×4) | Increase if OOM; use fp16 / bf16 |
| Max sequence length | 512 | 8192 | Fixed for fair comparison |
| Epochs | 5 | 5 | Early stop on val Micro-F1 patience=2 |
| Optimizer | AdamW β1=0.9, β2=0.999 | AdamW + weight decay 0.01 | AdamW validated best for clinical BERT |
| Focal loss γ- | N/A (BCE) | 4 (asymmetric) | Suppress easy negatives in imbalanced labels |
| Label threshold | 0.5 (grid search 0.3–0.7) | 0.5 (grid search) | Per-label threshold tuning on val set |
| Dropout | 0.1 | 0.1 | Classifier head only |

# 7. Evaluation Metrics

## 7.1 Primary Metrics

| Metric | Formula | Why It Matters | Target |
| --- | --- | --- | --- |
| Micro-F1 | 2·P·R/(P+R) across all (doc,label) pairs | Dominant metric in ICD coding literature; rewards common code accuracy | ≥ 0.72 |
| Macro-F1 | Mean F1 per label | Penalises poor rare-code performance equally | ≥ 0.55 |
| AUC-ROC (micro) | Area under ROC averaged across labels | Threshold-independent ranking quality | ≥ 0.85 |
| Micro-Precision | TP / (TP+FP) | Measures overcoding (billing impact) | ≥ 0.74 |
| Micro-Recall | TP / (TP+FN) | Measures undercoding (clinical impact) | ≥ 0.70 |
| mAP (mean Avg Precision) | Mean of AP across all labels | Ranking quality for top-k code suggestions | ≥ 0.60 |

## 7.2 Expected Results Table

| Model | Micro-F1 | Macro-F1 | AUC-ROC | Micro-P | Micro-R | Train Time |
| --- | --- | --- | --- | --- | --- | --- |
| TF-IDF + LR (B1) | 0.52 | 0.31 | 0.78 | 0.55 | 0.49 | 5 min |
| CNN-BiLSTM (B2) | 0.60 | 0.38 | 0.81 | 0.63 | 0.57 | 45 min |
| BioBERT (M1) | 0.70 | 0.44 | 0.83 | 0.72 | 0.68 | 2 hrs |
| Bio_ClinicalBERT (M2) | 0.72 | 0.47 | 0.84 | 0.74 | 0.70 | 2 hrs |
| PubMedBERT (M3) | 0.74 | 0.49 | 0.85 | 0.76 | 0.72 | 2.5 hrs |
| BioClinical ModernBERT (M4) ★ | 0.79 | 0.56 | 0.88 | 0.81 | 0.77 | 4 hrs |
| M4 + RAG (M5) ★★ | 0.82 | 0.61 | 0.90 | 0.83 | 0.81 | 4 hrs + 30 min index |

★ Proposed model  ★★ Best model (final deliverable)

# 8. End-to-End Inference Application

## 8.1 System Architecture

Once the model is trained, the following pipeline lets a clinician or researcher upload a real discharge PDF, run ICD-10 prediction, and receive a clean anonymised output PDF.

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| 1. Upload | Web UI | Streamlit / React | Accepts .pdf discharge document from user |
| 2. PDF Parse | PDF Extractor | PyMuPDF (fitz) | Extracts raw text, preserves section structure |
| 3. Anonymise Input | PHI Scrubber | presidio-anonymizer (Microsoft) | Removes all PHI except patient_id and name (configurable) |
| 4. Tokenize | Tokeniser | HuggingFace AutoTokenizer | Tokenizes cleaned text with ModernBERT tokenizer |
| 5. Predict | Model Inference | PyTorch + ONNX export | Returns top-k ICD codes with confidence scores + attention map |
| 6. RAG Enrich | Code Explainer | FAISS + ModernBERT | Fetches ICD description and evidence sentences from note |
| 7. Build Output | Report Generator | ReportLab | Assembles anonymised PDF with codes, confidence, evidence |
| 8. Deliver | Download | FastAPI /download endpoint | Returns PDF to user; no data stored server-side |

## 8.2 PDF Input Processing (Step-by-Step Code)

import fitz  # PyMuPDF

from presidio_anonymizer import AnonymizerEngine

from presidio_analyzer import AnalyzerEngine

def extract_and_clean(pdf_path: str, keep_fields=["PERSON","ID"]) -> dict:

doc = fitz.open(pdf_path)

raw_text = " ".join(page.get_text() for page in doc)

analyzer = AnalyzerEngine()

anonymizer = AnonymizerEngine()

results = analyzer.analyze(text=raw_text, language="en")

# Keep only PERSON and ID; redact everything else

to_anon = [r for r in results if r.entity_type not in keep_fields]

anon_text = anonymizer.anonymize(text=raw_text, analyzer_results=to_anon)

return {"raw": raw_text, "clean": anon_text.text}

## 8.3 Model Inference Code

import torch

from transformers import AutoTokenizer, AutoModel

def predict_icd_codes(text: str, model, tokenizer,

mlb, threshold=0.5, topk=10) -> list:

inputs = tokenizer(text, return_tensors="pt",

truncation=True, max_length=8192)

with torch.no_grad():

logits = model(**inputs).logits  # shape: [1, num_labels]

probs = torch.sigmoid(logits).squeeze().numpy()

# Get codes above threshold OR top-k, whichever is larger set

above_thresh = [(mlb.classes_[i], float(probs[i]))

for i in range(len(probs)) if probs[i] >= threshold]

top_k = sorted(enumerate(probs), key=lambda x:-x[1])[:topk]

combined = {c: p for c, p in above_thresh}

for i, p in top_k:

combined.setdefault(mlb.classes_[i], float(p))

return sorted(combined.items(), key=lambda x: -x[1])

## 8.4 Output PDF Generation

from reportlab.lib.pagesizes import A4

from reportlab.platypus import SimpleDocTemplate, Table, Paragraph

from reportlab.lib.styles import getSampleStyleSheet

def generate_output_pdf(patient_id: str, patient_name: str,

predictions: list, evidence: dict,

output_path: str):

doc = SimpleDocTemplate(output_path, pagesize=A4)

styles = getSampleStyleSheet()

story = []

story.append(Paragraph(f"Clinical Coding Report", styles["Title"]))

story.append(Paragraph(f"Patient: {patient_name} | ID: {patient_id}",

styles["Normal"]))

story.append(Paragraph("NOTE: All other PHI has been removed.",

styles["Normal"]))

data = [["ICD-10 Code", "Description", "Confidence", "Evidence"]]

for code, prob in predictions:

desc = get_icd_description(code)

evid = evidence.get(code, "N/A")[:80] + "..."

data.append([code, desc, f"{prob:.2%}", evid])

story.append(Table(data))

doc.build(story)

## 8.5 FastAPI Endpoint

from fastapi import FastAPI, UploadFile

from fastapi.responses import FileResponse

app = FastAPI()

@app.post("/predict")

async def predict(file: UploadFile, patient_id: str, patient_name: str):

content = await file.read()

with open("/tmp/input.pdf", "wb") as f: f.write(content)

parsed = extract_and_clean("/tmp/input.pdf")

predictions = predict_icd_codes(parsed["clean"], MODEL, TOKENIZER, MLB)

evidence = get_label_evidence(parsed["raw"], predictions, TOKENIZER, MODEL)

out_path = f"/tmp/report_{patient_id}.pdf"

generate_output_pdf(patient_id, patient_name, predictions, evidence, out_path)

return FileResponse(out_path, media_type="application/pdf",

filename=f"icd_report_{patient_id}.pdf")

# 9. Project Repository Structure

clinical-icd-nlp/

├── README.md                     # Project overview, setup, usage

├── requirements.txt              # All Python dependencies with versions

├── Dockerfile                    # Container definition

├── docker-compose.yml            # App + model server stack

├── data/

│   ├── raw/                      # MIMIC downloads (gitignored)

│   ├── processed/                # train/val/test JSONLines

│   └── faiss_index/              # RAG vector store

├── src/

│   ├── preprocess.py             # Full preprocessing pipeline

│   ├── dataset.py                # PyTorch Dataset class

│   ├── model.py                  # ModernBERT + label attention head

│   ├── train.py                  # Training loop with MLflow logging

│   ├── evaluate_all.py           # Multi-model comparison

│   ├── build_rag_index.py        # FAISS index builder

│   ├── inference.py              # Prediction functions

│   ├── pdf_parser.py             # PyMuPDF + Presidio anonymiser

│   ├── pdf_generator.py          # ReportLab output PDF builder

│   └── app.py                    # FastAPI server

├── ui/

│   └── streamlit_app.py          # User-facing upload/download UI

├── notebooks/

│   ├── 01_EDA.ipynb              # Exploratory data analysis

│   ├── 02_Baseline_Models.ipynb  # TF-IDF, CNN-BiLSTM experiments

│   ├── 03_BERT_Finetuning.ipynb  # BioBERT / ClinicalBERT training

│   ├── 04_ModernBERT.ipynb       # ModernBERT 8192-ctx training

│   ├── 05_RAG_Pipeline.ipynb     # FAISS + retrieval experiments

│   └── 06_Evaluation.ipynb       # Full comparison + visualisations

├── checkpoints/                  # Saved model weights (gitignored)

├── results/

│   ├── comparison_table.csv      # All model metrics

│   └── figures/                  # Plots for thesis/report

└── docs/

├── thesis_report.docx        # This document

├── presentation.pptx         # Defence slides

└── system_diagram.png        # Architecture diagram

# 10. 6-Month Execution Timeline

| Month | Week | Sprint Goal | Deliverable |
| --- | --- | --- | --- |
| Month 1 Foundation | W1 | PhysioNet access, CITI certification, download MIMIC-IV-Note + MIMIC-IV v3.1 | Data download complete |
|  | W2 | Preprocessing: join, ICD normalize, text cleaning, section extraction | processed/ JSONLines ready |
|  | W3 | EDA notebook: label distribution, text length analysis, top-50 code analysis | 01_EDA.ipynb done |
|  | W4 | Baseline B1 (TF-IDF+LR) + B2 (CNN-BiLSTM) train + evaluate | results/baseline/ done |
| Month 2 BERT Models | W5 | Fine-tune BioBERT (M1) on top-50 codes | BioBERT checkpoint |
|  | W6 | Fine-tune Bio_ClinicalBERT (M2) | ClinicalBERT checkpoint |
|  | W7 | Fine-tune PubMedBERT (M3) | PubMedBERT checkpoint |
|  | W8 | Evaluate M1–M3 vs baselines; ablation on truncation strategies | Comparison table M1–M3 |
| Month 3 ModernBERT | W9 | Setup 8192-ctx training; focal loss implementation | Training config ready |
|  | W10 | Fine-tune BioClinical ModernBERT (M4) — full note, no truncation | ModernBERT checkpoint |
|  | W11 | Evaluate M4 vs M1–M3; attention visualisation; label evidence extraction | M4 results + evidence maps |
|  | W12 | Build FAISS RAG index on ICD-10 descriptions; test retrieval accuracy | FAISS index + RAG module |
| Month 4 RAG + App | W13 | Integrate RAG into inference (M5); evaluate rare code improvement | M5 results |
|  | W14 | Build PDF parser (PyMuPDF + Presidio); test PHI removal on sample notes | pdf_parser.py tested |
|  | W15 | Build output PDF generator (ReportLab); design report template | pdf_generator.py |
|  | W16 | Build FastAPI inference endpoint; Dockerize app | Docker container running |
| Month 5 UI + Eval | W17 | Build Streamlit UI; end-to-end test: PDF in → prediction → PDF out | Full pipeline working |
|  | W18 | Full evaluation: all models, all metrics, confidence intervals | 06_Evaluation.ipynb |
|  | W19 | Ablation studies: with/without RAG, 512 vs 8192 ctx, focal vs BCE loss | Ablation table |
|  | W20 | Error analysis: failure cases, common miscoded diagnoses | Error analysis section |
| Month 6 Artifacts | W21 | Write thesis report: introduction, literature review, methodology | Chapters 1–3 draft |
|  | W22 | Write thesis: experiments, results, discussion, conclusion | Full thesis draft |
|  | W23 | Prepare defence presentation (20 slides); finalise README, code cleanup | PPT + clean repo |
|  | W24 | Buffer: review feedback, fix issues, final submission | Final submission ready |

# 11. Artifacts Checklist

## 11.1 Code Artifacts (GitHub Repository)

- All source files in src/ with docstrings

- Jupyter notebooks 01–06 (fully runnable end-to-end)

- requirements.txt with pinned versions

- Dockerfile + docker-compose.yml

- CI/CD: GitHub Actions running pytest on push

## 11.2 Model Artifacts

- Best model checkpoint (checkpoints/modernbert_rag_best.pt)

- ONNX export for fast inference (model.onnx)

- MultiLabelBinarizer save (mlb.pkl)

- FAISS index (data/faiss_index/)

- MLflow experiment run logs with all hyperparameters

## 11.3 Documentation Artifacts

- README.md: project overview, setup, training commands, API usage

- docs/thesis_report.docx: full thesis (this document template)

- docs/presentation.pptx: 20-slide defence deck

- docs/system_diagram.png: architecture diagram

- results/comparison_table.csv: all model metrics

- results/figures/: F1 bar chart, AUC curves, attention heatmap, label distribution

## 11.4 Application Artifacts

- FastAPI server (src/app.py) with /predict endpoint documentation

- Streamlit web UI (ui/streamlit_app.py)

- Sample input PDF: sample_discharge.pdf (synthetic, no real PHI)

- Sample output PDF: sample_report.pdf (anonymised ICD prediction)

# 12. Autonomous Agent Execution Instructions

This section is written as a direct instruction set for an autonomous coding agent (e.g. Claude Code, Devin, AutoGen). The agent should execute the following steps sequentially. Each step includes validation criteria before proceeding.

## Phase 0 — Repository Scaffold

- Create all directories and empty files matching the structure in Section 9.

- Write requirements.txt with: torch==2.3.0, transformers==4.42.0, datasets, accelerate, faiss-cpu, pymupdf, presidio-analyzer, presidio-anonymizer, reportlab, fastapi, uvicorn, streamlit, mlflow, scikit-learn, pandas, numpy, icd-mappings, pytest, black, isort.

- Write Dockerfile: FROM python:3.11-slim; COPY requirements.txt; RUN pip install -r requirements.txt; COPY src/ /app/src; CMD ["uvicorn", "app.app:app", "--host", "0.0.0.0", "--port", "8000"].

- VALIDATE: docker build -t icd-nlp . exits with code 0.

## Phase 1 — Data Download

- Check if PHYSIONET_USER and PHYSIONET_PASS environment variables are set. If not, print instructions to set them and halt.

- Write scripts/download_mimic.sh: wget commands for MIMIC-IV-Note v2.2 and MIMIC-IV v3.1.

- Write scripts/download_icd_descriptions.sh: download ICD10CM FY2024 descriptions from CMS.gov.

- VALIDATE: data/raw/mimic_iv_note/discharge.csv.gz exists and is >1 GB.

## Phase 2 — Preprocessing

- Implement src/preprocess.py with all steps from Section 3.1.

- Write unit tests in tests/test_preprocess.py: test ICD normalization, text cleaning, split integrity (no subject_id overlap between train/val/test).

- Run: python src/preprocess.py --icd_top 50 --max_len 8192 --output data/processed/

- VALIDATE: data/processed/train.jsonl exists; run python -c "import json; d=open('data/processed/train.jsonl'); line=json.loads(d.readline()); assert 'text' in line and 'labels' in line; print('OK')"

## Phase 3 — Baseline Training

- Implement src/train_baseline.py for TF-IDF + LR and CNN-BiLSTM.

- Run both baselines. Save results to results/baseline/.

- VALIDATE: results/baseline/tfidf_lr_metrics.json exists and micro_f1 > 0.45.

## Phase 4 — BERT Fine-tuning

- Implement src/model.py: MultiLabelClassifier class wrapping any HuggingFace AutoModel with sigmoid classification head.

- Implement src/train.py: training loop with MLflow, early stopping, model saving.

- Fine-tune M1 (BioBERT), M2 (ClinicalBERT), M3 (PubMedBERT) in sequence.

- VALIDATE after each: checkpoint exists; val micro_f1 > 0.65 within 3 epochs.

## Phase 5 — ModernBERT + RAG

- Fine-tune M4 (BioClinical ModernBERT) with max_len=8192 and focal loss. Monitor GPU memory; if OOM, reduce batch_size and increase gradient_accumulation_steps.

- Implement src/build_rag_index.py: encode ICD descriptions → FAISS IndexFlatIP → save to data/faiss_index/.

- Implement RAG augmentation in src/inference.py.

- VALIDATE: M4 val micro_f1 > 0.74; M5 val micro_f1 > 0.77.

## Phase 6 — Application

- Implement src/pdf_parser.py using PyMuPDF + Presidio. Test with synthetic note.

- Implement src/pdf_generator.py using ReportLab. Verify: output PDF has no PHI except patient_id and name.

- Implement src/app.py FastAPI with /predict endpoint.

- Implement ui/streamlit_app.py with file uploader, predict button, download button.

- Run end-to-end test: python tests/test_pipeline.py --pdf tests/sample_discharge.pdf

- VALIDATE: output PDF generated; file size > 5 KB; contains ICD codes.

## Phase 7 — Evaluation & Artifacts

- Run src/evaluate_all.py. Save results/comparison_table.csv.

- Generate plots: F1 bar chart, AUC curves per model, label frequency histogram.

- Run pytest; all tests must pass.

- Clean code with black and isort.

- Write README.md (see Section 9 checklist).

- VALIDATE: pytest exits 0; results/comparison_table.csv has 7 rows.

END OF PLAN — Version 1.0 | Generated for M.Tech Final Year Submission